# FalconEye Micro-UAV – Verification Report

This document summarizes the verification status of key FalconEye system requirements.

## 1. Introduction

The FalconEye verification campaign combines analysis, inspection, test, and demonstration activities to show compliance with the baseline system requirement set. The following table provides a snapshot of a subset of requirements and their verification status for this sample project.

## 2. Verification Summary

| Req ID | Requirement | Method | Test Case | Status |
| --- | --- | --- | --- | --- |
| FE-REQ-001 | The FalconEye UAV shall provide a minimum endurance of 25 minutes at nominal payload weight. | Test | TC-001 | Planned |
| FE-REQ-002 | The system shall provide encrypted video downlink to the GCS within 2 km LOS range. | Analysis/Test | TC-002 | Planned |
| FE-REQ-003 | The UAV shall withstand light rain and dust conditions during operation. | Test | TC-003 | Not Started |
| FE-REQ-004 | The system shall support semi-autonomous waypoint navigation. | Demonstration | TC-004 | In Work |
| FE-REQ-005 | The GCS shall display EO video at a minimum of 720p resolution. | Inspection/Test | TC-005 | Planned |
| FE-REQ-006 | The complete system (UAV + GCS) shall be transportable by a single operator. | Inspection | TC-006 | Not Started |

## 3. Observations & Next Steps

Several requirements remain in Planned or Not Started status. In a real program, this section would expand on open actions, risk linkage, and planned re-test events.